Customizable T-Shirts E-Commerce Website Development Proposal

Contents

Introduction	1

Project Objectives	2

Proposed Solution	2

Front-end (What customers see)	2

Back-End (Admin Panel – What you will control)	5

Technology Stack	5

Project Timeline	6

Prerequisites	7

# Introduction

This proposal outlines the development of a fully functional and interactive e-commerce website focused on selling customizable T-shirts. The platform will allow users to select T-shirts, upload images or designs, and preview how their chosen design looks before purchasing. The site will offer a smooth, user-friendly experience that enhances customer confidence and encourages conversions.

# Project Objectives

The main goals of the website are to:

- Provide a modern, responsive, and visually appealing e-commerce experience

- Allow customers to customize T-shirts by uploading their own images or designs

- Enable live preview of the customized T-shirt using a WordPress plugin

- Ensure secure checkout, order tracking, and admin control for inventory and content management

- Make the platform scalable and easy to maintain for future updates

# Proposed Solution

## Front-end (What customers see)

- Develop responsive and appealing web pages to ensure a consistent, modern, and mobile-friendly experience

- Key pages and their sections:

        - Home Page

- Eye catching banner with a short intro

- Featured T-shirt categories

- Quick links to “Customize Now,” “Try Before Buy,” etc.

- Testimonials preview

- Newsletter signup

        - Product Listing Page

- Grid of T-shirt styles and types

- Filter by size, color, type, price

- “Customize” and “Buy Now” options

- Product Display Section

- High-Quality T-shirt image

- Product title

- Price

- Available sizes

- Color options

- Print locations

- Print size

- Quantity

- Continue To Design Button

- Product Customization Page

- Upload Image Feature

- Live Preview

- T-Shirt mockup updates  dynamically based on image uploaded

- Option to reset or change image before adding to cart

- Cart And Checkout

- Standard cart features with product image, description, price, and customization preview

- Secure checkout

- Order summary and confirmation email

- Other Pages

- About Us

- Contact Us (form with Google Maps)

- FAQ

## Back-End (Admin Panel – What you will control)

We will build a user-friendly Admin Dashboard with the following modules:

- Product Management

- Add/edit/delete T-shirt products with size, color, and image variations

- Set base price, custom printing fee, discounts

- Inventory tracking

- Customization plugin management

- Configure WooCommerce Product Add-on and Live preview plugin to manage customization

- Enable/disable “Try” feature for specific products

- View uploaded images per order

- Order Management

- Dashboard showing new/pending/completed orders

- Access customer uploaded images for printing

- Content Management

- Easily edit content of About, FAQ, Policy, etc. pages

- Upload banners and update testimonials

- Marketing Tools

- Promo code and discount systems

# Technology Stack

| Function | Technology |
| --- | --- |
| UI/UX Design | Figma |
| Front-End | HTML/CSS/JS |
| Back-End | PHP |
| Database | MySQL |

# Project Timeline

| Sr. No. | Task | Flow of Task | Estimated Hours | Days Required | Milestones |
| --- | --- | --- | --- | --- | --- |
| 1 | Figma & Design Development |  |  |  | Milestone 1 |
|  | Wireframing | Create wireframes for homepage, contact, about us, product listing, product display page | 10-12 | 2-3 |  |
|  | UI/UX Design | Convert wireframes into UI designs using Figma | 12-15 | 3 |  |
|  | Feedback & Revisions | Apply stakeholder feedback to design | 8-10 | 1-2 |  |
| 2 | Frontend Development |  |  |  |  |
|  | Homepage | Build homepage with banners, CTAs, testimonials, newsletter, signup | 8-10 | 2 |  |
|  | Static pages | Create about, contact, terms & conditions | 8-10 | 1-2 |  |
|  | Product Listing Page | Build product listing page with various T-shirts, filter, and buy button | 6-8 | 2 |  |
|  | Product Display Section | Build product display section for various products present that should include high quality images of the product, size, color, etc. | 6-8 | 1 |  |
|  | Product Customization Page | Build product customization page with upload image option and live preview | 6-8 | 1 |  |
|  | Cart And Checkout | Build cart and checkout page in which there will be the products that are added and also the price, promo codes, etc. | 10-12 | 2 |  |
| 3 | Backend Development |  |  |  | Milestone 2 |
|  | Admin Dashboard Overview | Central panel for controlling all website sections | 10-12 | 2 |  |
|  | Product Management | Add/edit/delete product and its details | 6-8 | 1-2 |  |
|  | Customization plugin management | Configure plugin for the preview of the customization | 4-5 | 1 |  |
|  | Order Management | Dashboard showing new/ pending/ completed orders | 6-8 | 1 |  |
|  | Content Management | Easily edit content of the static pages | 4 | 1-2 |  |
|  | Marketing tools | Integrate promo codes and discount systems | 4-5 | 1 |  |
| 4 | Final Phase |  |  |  | Milestone 3 |
|  | Testing & QA | Full testing for functions, forms, responsiveness, and bug fixing | 8-10 | 2 |  |
|  | Deployment | Move to live server and final handoff | 4-5 | 1 |  |
| Total |  |  | 120-150 | 25-30 |  |

# Prerequisites

To start the project. The client is expected to provide:

- Business logo and brand colors

- Content for About, FAQ, Policy pages

- T-shirt images for different categories

- Domain and hosting credentials

- List of T-shirt types and pricing